# SPRINT BACKLOG 2

User Story : As a user,I want to add courses so that I can view my list of completed courses.

|  |  |  |
| --- | --- | --- |
| **DAY** | **TASKS** | **STORY POINTS** |
| 1 | Design user interface for adding courses | 2 |
| 1 | Write code for course page interface | 3 |
| 2 | Create database table for course list info | 3 |
| 3 | Connect adding course page with database | 2 |
| 4 | Test the page | 1 |

User Story : As a user,I want to add courses so that I can view my list of completed courses.

|  |  |  |
| --- | --- | --- |
| **DAY** | **TASKS** | **STORY POINTS** |
| 1 | Design user interface for viewing course list | 3 |
| 1 | Design data structure for implementing course list | 3 |
| 2 | Write code for creating and viewing course list | 2 |
| 3 | Write code for saving informations for course list | 2 |
| 4 | Test user interface and events involving course list | 1 |